⚔  PokéTTRPG

Full-Stack Web Application

Planning & Architecture Document

All Mainline Generations • All Battle Formats except PvP (Phase 5) Player / DM / Admin Roles • Polling-Based Battles shadcn/ui • Simplified EV & Scoped Ability System

Version 1.0  —  March 2026

# 1. Project Overview

PokéTTRPG is a web application designed to support tabletop role-playing game sessions using Pokémon as the core game system. A Dungeon Master sets up encounters, manages NPCs, and controls the narrative while players manage their own trainers, Pokémon parties, and items. Battles are turn-based, real-time, and support a wide variety of formats — from solo wild encounters to full multi-player raid battles.

## 1.1  Design Goals

- Support all mainline Pokémon generations — all species, moves, and abilities cached from PokeAPI. Non-esoteric move effects implemented on demand; esoteric moves flagged implemented: false.

- Turn-based multiplayer battles with polling-based updates — simple, serverless, perfectly suited to TTRPG pacing

- Scoped item system — healing items, status curers, PP recovery, permanent stat boosters, type-enhancing held items, Pokéballs, and Escape Rope only

- Weather effects in battle (no terrain system initially)

- EV and Trainer IV systems exist in the schema and are wired to @smogon/calc, but deferred post-launch — battles run on base stats + nature + level until activated

- Flexible evolution rules — DM can override trade evolutions to level thresholds

- Trainer Stats for party-wide stat bonuses; EXP gained through battle

- Pokédex shows only species the party has encountered — not a full upfront browser

- Simplified PC storage — flat list of stored Pokémon, no box grid system

- Persistent data across all sessions via MongoDB

## 1.2  Roles at a Glance

| Role | Inherits From | Key Permissions |
| --- | --- | --- |
| Player | — | Manage own trainer, party, PC, bag; submit moves in battle; catch Pokémon |
| DM | Player | Create NPCs/encounters; award EXP/EVs manually; override evolution rules; control battle state |
| Admin | DM | Manage all accounts; promote/demote roles; wipe/reset data; trigger PokeAPI re-seed; override any data |

# 2. Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + TypeScript + Next.js (App Router) | Type-safe, SSR-capable, excellent DX. App Router enables per-page auth guards cleanly. |
| Backend API | Next.js API Routes | All REST endpoints and battle polling live here — no separate Express server needed. |
| Battle Updates | Polling (every 2–3 seconds) | Clients poll /api/battle/[id]/state on a timer. Simple, serverless-compatible, perfectly adequate for turn-based TTRPG pacing. |
| Damage Calculator | @smogon/calc | Open-source library from Pokémon Showdown. Handles the full damage formula, type chart, weather, abilities, held items, and crits. Installed via npm — no external API call needed. |
| Database | MongoDB + Mongoose | Schemaless flexibility for evolving Trainer Stats map and homebrew extensions; excellent for nested battle state documents. |
| Auth | NextAuth.js (JWT) | Handles session management, role-based access, and secure login/register flows out of the box. |
| UI Components | shadcn/ui + Tailwind CSS | Pre-built accessible components styled with Tailwind. No design system to build from scratch. |
| Drag & Drop | dnd-kit | Handles mouse and touch drag-and-drop natively — used for party reorder and PC storage. |
| Pokémon Data | PokeAPI → MongoDB cache | Fetch once from PokeAPI, store permanently in a local pokedex_cache collection. Never rate-limited mid-battle. |
| Hosting | Vercel (all-in-one) | Everything — frontend, API routes, and polling endpoints — runs on Vercel. No second server needed. |

## 2.1  Why Polling Instead of WebSockets?

WebSockets require a persistent server connection which Vercel's serverless architecture cannot support — it would force a second always-on server (e.g. Railway) purely for real-time updates. For a turn-based TTRPG played around a table, polling every 2–3 seconds is indistinguishable from live updates in practice:

- Turns resolve on the order of 30–60 seconds — a 2-second polling delay is imperceptible

- All battle state lives in MongoDB — polling just reads the latest document

- Dramatically simpler architecture: one codebase, one deployment, one hosting bill

- If the group later wants true real-time, the polling endpoint can be replaced with a WebSocket server without changing the data model

## 2.3  @smogon/calc — Damage Calculator

The single hardest part of building a Pokémon battle engine is getting the damage formula exactly right across all the edge cases — burn halving Attack, Choice Band stacking with weather bonus, a Critical Hit ignoring stat drops, Levitate blocking Ground moves. Rather than hand-rolling all of this, the project uses @smogon/calc, the open-source damage calculator library maintained by the Pokémon Showdown team.

| What @smogon/calc handles | What your backend still handles |
| --- | --- |
| Full damage formula (all gens) | Turn order — speed calculation, priority moves |
| Type effectiveness (all gens) | Status condition processing (burn damage tick, paralysis skip roll) |
| STAB bonus | PP tracking and move legality |
| Weather modifiers (rain, sun, etc.) | EXP gain and distribution |
| Ability interactions (Levitate, Intimidate, etc.) | Evolution checking after level-up |
| Held item effects (Life Orb, Choice Band, etc.) | Catch formula for wild battles |
| Critical hit calculation | Multi-player turn queue management |
| Nature modifiers | DM overrides and manual adjustments |

ℹ  Install with: npm install @smogon/calc. The library is TypeScript-native and runs entirely server-side during turn resolution — it never makes an external network call, so there is no latency impact on battle turns.

## 2.4  UI Library Decisions

- shadcn/ui provides ready-made components (dialogs, buttons, cards, tabs, dropdowns) that match the functional no-frills style needed for a game dashboard — no animations, clean and fast

- dnd-kit handles all drag-and-drop interactions (party reorder, PC list management) with full touch support for mobile browsers — no custom gesture code needed

- No animation library — UI transitions use simple CSS classes only, keeping the bundle lean and the interface snappy on mobile

# 3. Database Schema (MongoDB)

All collections are stored in a single MongoDB database. Mongoose schemas enforce structure while leaving room for the extensible fields noted below.

## 3.1  users

| _id | ObjectId (auto) |
| --- | --- |
| username | String, unique |
| email | String, unique |
| passwordHash | String (bcrypt) |
| role | Enum: 'player' ¦ 'dm' ¦ 'admin' |
| trainerStats | Map<String, Number> ← extensible (e.g. { speed: 20 }) |
| trainerStatChoice | String — which stat the trainer specialises in |
| badges | Array of badge IDs (flavor / campaign progress) |
| money | Number (Pokédollars) |
| createdAt / updatedAt | Timestamps |

ℹ  trainerStats is stored as a flexible key-value map. Adding a new DM-homebrew stat (e.g. 'luck') requires no schema migration — just insert a new key. The chosen stat grants a flat IV-equivalent bonus to all Pokémon the trainer owns during stat calculation.

## 3.2  pokemon

| _id | ObjectId (auto) |
| --- | --- |
| speciesId | Number — PokeAPI national dex ID |
| ownerId | ObjectId ref → users OR npcs |
| ownerType | Enum: 'player' ¦ 'npc' ¦ 'wild' |
| nickname | String (optional) |
| level | Number (1–100) |
| exp | Number |
| currentHp | Number |
| nature | String (e.g. 'Timid') — affects stat multipliers |
| gender | Enum: 'male' ¦ 'female' ¦ 'none' |
| heldItem | String — item ID (optional, must be hold item type) |
| moves | Array[4] of { moveId, currentPP, maxPP } |
| evs | { hp, atk, def, spatk, spdef, speed } — earned in battle, max 252 per stat, 510 total |
| statusCondition | Enum: null ¦ 'burn' ¦ 'paralysis' ¦ 'sleep' ¦ 'freeze' ¦ 'poison' ¦ 'toxic' |
| volatileStatus | Array of { condition, turnsRemaining } — confusion, flinch, etc. |
| evolutionOverrides | Array of { condition, value } — e.g. { condition: 'level', value: 36 } |
| isInParty | Boolean |
| partySlot | Number 1–6 (null if in PC) |
| caughtAt | String — encounter/location name (flavor) |
| caughtByPlayerId | ObjectId ref → users |
| createdAt | Timestamp |

ℹ  EVs are fully visible on the Pokémon detail page — no hidden grind. @smogon/calc accepts EV values directly, so they feed into damage calculation automatically with no extra wiring. The evYield per species is already stored in pokedex_cache.

## 3.3  battles

| _id | ObjectId — used as the poll endpoint key (/api/battle/[id]/state) |
| --- | --- |
| format | Enum: '1v1' ¦ 'pvp' ¦ 'group_vs_npc' ¦ 'group_vs_wild' ¦ '6v6' |
| status | Enum: 'waiting' ¦ 'active' ¦ 'complete' |
| playerSide | Array of { userId, activePokemonId, fainted: [] } |
| enemySide | Array of { npcId OR userId, activePokemonId, fainted: [] } |
| turnNumber | Number |
| turnQueue | Array of pending move submissions this turn |
| weather | Enum: null ¦ 'rain' ¦ 'sun' ¦ 'sandstorm' ¦ 'hail' ¦ 'snow' |
| fieldConditions | Array of { condition, turnsRemaining } — no terrain, weather only |
| turnLog | Array of { turn, events[] } — full battle history |
| catchAttempts | Array of { playerId, pokemonId, result } — for wild battles |
| expAwarded | Boolean — whether post-battle EXP has been distributed |
| encounterId | ObjectId ref → encounters (optional) |
| lastUpdatedAt | Timestamp — clients compare against last poll to detect new turns |
| createdAt / endedAt | Timestamps |

## 3.4  encounters

| _id | ObjectId |
| --- | --- |
| createdByDm | ObjectId ref → users |
| title | String — DM-facing label |
| format | Same enum as battles.format |
| enemies | Array of { npcId OR wildSpeciesId, level, heldItem, moves[] } |
| wildPokemon | Array of { speciesId, levelRange, catchable: true } |
| expMultiplier | Number — DM can boost EXP rewards |
| notes | String — DM session notes |
| isActive | Boolean — whether this encounter is currently launched |

## 3.5  npcs

| _id | ObjectId |
| --- | --- |
| createdByDm | ObjectId ref → users |
| name | String |
| type | Enum: 'trainer' ¦ 'wild' |
| party | Array of ObjectId ref → pokemon |
| aiStrategy | Enum: 'random' ¦ 'optimal' ¦ 'defensive' ¦ 'custom' |
| customAiNotes | String — DM notes for manual override |
| trainerClass | String (flavor — e.g. 'Gym Leader', 'Rival') |
| dialogueBefore / After | String |

## 3.6  items  (per-trainer inventory)

| _id | ObjectId |
| --- | --- |
| ownerId | ObjectId ref → users |
| itemId | String — matches PokeAPI item slug |
| quantity | Number |
| pocket | Enum: 'healing' ¦ 'status_cure' ¦ 'pp_recovery' ¦ 'stat_booster' ¦ 'held_type' ¦ 'pokeballs' ¦ 'escape' |

ℹ  Only the following item categories are implemented. Everything else is excluded from the bag system entirely — not flagged, just not supported. Healing: Potion, Super Potion, Hyper Potion, Max Potion, Full Restore, Revive, Max Revive, healing berries. Status cure: Antidote, Parlyz Heal, Burn Heal, Ice Heal, Awakening, Full Heal, status-curing berries. PP recovery: Ether, Max Ether, Elixir, Max Elixir. Permanent stat boosters: HP Up, Protein, Iron, Calcium, Zinc, Carbos, PP Up, PP Max. Type-enhancing held items: Charcoal, Mystic Water, Magnet, Miracle Seed, Never-Melt Ice, Spell Tag, TwistedSpoon, Black Belt, Poison Barb, Soft Sand, Hard Stone, Silver Powder, Sharp Beak, Dragon Fang, Black Glasses, Pink Bow/Silk Scarf, Metal Coat. Pokéballs: all variants. Field: Escape Rope only.

## 3.7  pokedex_cache

| _id | ObjectId |
| --- | --- |
| pokeApiId | Number — national dex number |
| name | String |
| types | Array of String |
| baseStats | { hp, atk, def, spatk, spdef, speed } |
| abilities | Array of { name, isHidden, effect, implemented: Boolean } |
| moves | Array of { name, type, category, power, accuracy, pp, priority, effect, implemented: Boolean } |
| evolutionChain | Array of { speciesId, condition, value } — raw chain |
| evYield | { hp, atk, def, spatk, spdef, speed } — what EVs this species awards |
| catchRate | Number |
| expGroup | String (e.g. 'medium-fast') |
| genderRatio | Number |
| isLegendary / isMythical | Boolean |
| cachedAt | Timestamp |

ℹ  All species, moves, and abilities are cached from PokeAPI regardless of generation. Esoteric moves (Attract, Helping Hand, Baton Pass, Metronome, Transform, Counter, Mirror Coat, Trick Room, Roar, binding moves, double-battle moves, etc.) are stored with implemented: false. When a Pokémon would naturally know an unimplemented move, the server falls back to basic damage and logs a DM note. Abilities follow the same pattern — all gens cached, implemented on demand as they appear in your campaign.

# 4. Battle System Architecture

The battle engine runs entirely server-side. Clients submit intent (chosen move or item); the server validates, resolves, and broadcasts results. No game logic runs in the browser.

## 4.1  Supported Formats

| Format | Description |
| --- | --- |
| 1v1 vs NPC | Single player, single active Pokémon vs one NPC Pokémon. Classic wild battle feel. |
| 1v1 PvP | Two players battle each other directly, each controlling one active Pokémon per turn. |
| Group vs NPC | Multiple players each control their own Pokémon simultaneously against one or more NPC trainers. Raid-style. |
| Group vs Wild | Same as above but against wild Pokémon — any player can attempt to catch a fainted/weakened target. |
| Full 6v6 | Full party battles — each trainer can cycle through all 6 Pokémon. Applies to all formats above. |

## 4.2  Turn Flow (step by step)

- DM launches an encounter → server creates a battle document in MongoDB. All participants poll /api/battle/[id]/state to join.

- The battle status moves from 'waiting' to 'active' once all expected players have polled in.

- The server broadcasts the current battle state to all clients — both sides' active Pokémon, HP, status, weather, etc.

- Each player submits a move, item use, or switch for their active Pokémon. A configurable timer counts down; the DM can pause it.

- NPC moves are auto-resolved by the server AI strategy. The DM can override NPC moves before resolution.

- Once all submissions are collected (or the timer expires), the server resolves the turn in speed order, accounting for priority moves (Quick Attack, Protect), paralysis speed drops, and ability interactions.

- @smogon/calc runs server-side for each attack — handling damage formula, STAB, type effectiveness, weather, abilities, held item modifiers, nature, and crits automatically. EVs and IVs are passed as zeroes until the EV/IV system is activated post-launch.

- Status conditions, type-enhancing held item effects, ability triggers, and end-of-turn damage all apply in the correct order.

- The resolved turn is packaged as a structured event log. On the next poll all clients receive the updated state and render the same turn log.

- If a Pokémon faints, its owner is prompted to send out their next Pokémon. If all Pokémon on a side faint, the battle ends.

- Post-battle: EXP is calculated and distributed, evolution checks run automatically. EV distribution activates post-launch. DM can add bonus EXP before finalisation.

## 4.3  Catch System

- Only available in group vs wild and 1v1 wild formats

- Any player in the battle can attempt a throw on their turn (uses a turn slot like a move)

- Catch formula follows the standard game calculation: modified by ball type, target's current HP percentage, status condition, catch rate, and level

- If caught, the Pokémon is added to the catching player's PC. EVs default to zero until the EV system is activated post-launch.

- Legendaries and mythicals are flagged in the pokedex_cache and cannot be caught or picked as starters

## 4.4  Starter Selection

- At account creation, players choose a starter Pokémon

- Any non-evolved, non-legendary species is eligible (isLegendary: false AND isMythical: false AND no pre-evolution exists)

- Player is presented with a searchable Pokédex browser filtered to eligible species

- Upon selection, the Pokémon is created at level 5. EVs default to zero until the EV system is activated post-launch.

- DM can also gift Pokémon to players at any time from the DM panel

# 5. Progression Systems

## 5.1  EXP Gain

- EXP is awarded automatically at the end of every battle to all participating Pokémon that did not faint (configurable — DM can turn on fainted EXP too)

- Formula uses the Gen 5+ EXP Share model by default — all party Pokémon that participated receive full EXP (DM can switch to classic split mode)

- DM can manually award bonus EXP to any individual Pokémon at any time via the DM panel — useful for story milestones or training montages between sessions

- Level-up triggers automatically when EXP threshold is crossed; stat recalculation runs immediately server-side

## 5.2  EVs (Effort Values) — Deferred Post-Launch

- The evs field exists on every Pokémon document from day one, defaulting to { hp:0, atk:0, def:0, spatk:0, spdef:0, speed:0 }

- @smogon/calc receives these zero values on every damage calculation — valid call, correct math, no placeholder needed

- EV award engine, EV-reducing berries, and DM EV panel are all deferred to post-launch (Phase 5+) — battles work perfectly without them

- When ready to activate: the award engine reads evYield from pokedex_cache post-battle, respects 252/510 caps, and writes to the evs map. No schema migration required — the field is already there.

- Standard caps when activated: max 252 per stat, 510 total across all stats

- EV-reducing berries when activated: Pomeg, Kelpsy, Qualot, Hondew, Grepa, Tamato usable from the bag

## 5.3  Trainer Stats (Trainer IV System) — Deferred Post-Launch

- Each trainer picks one stat specialty at account creation (e.g. Speed) — stored immediately on the user document

- The bonus (+20 to that stat's IV value for all owned Pokémon) is wired into stat calculation but passes zero until activated post-launch — same pattern as EVs

- Stored as a flexible map: { speed: 20 } — new homebrew stats can be added by the DM without schema changes

- Visible on the trainer profile page for all players to see even before activation — adds TTRPG flavor and lets players plan their build

- Admin can allow a respec if a player changes their build direction

## 5.4  Evolution

- Evolution is checked automatically after every level-up

- If an evolution condition is met and no override blocks it, evolution triggers and the Pokémon's species data updates

- Evolution overrides are stored per Pokémon as an array of { condition, value } objects

- Example: trade evolution → { condition: 'level', value: 36 }

- Example: friendship evolution → { condition: 'level', value: 30 }

- Example: item evolution (e.g. Fire Stone) → { condition: 'item', value: 'fire-stone' }

- DM sets overrides from the Pokémon detail view in the DM panel

- Players can see their Pokémon's evolution path and current override on the Pokémon detail page

# 6. Frontend Pages & Components

| Route | Access | Purpose |
| --- | --- | --- |
| /login /register | Public | Auth pages. Register collects username, email, password. Login issues JWT via NextAuth. |
| /dashboard | Player+ | Trainer overview: party preview, recent battle results, EXP gains, DM announcements. |
| /starter | Player (once) | Starter selection wizard: searchable Pokédex filtered to non-evolved non-legendaries, then Trainer Stat picker. |
| /party | Player+ | Active party management: 6 slots, drag-to-reorder, swap with PC, view quick stats. |
| /pokemon/[id] | Player+ | Individual Pokémon detail: base stats, EVs, Trainer Stat bonus, moves + PP, held item, nature, evolution path. |
| /pc | Player+ | PC storage — flat scrollable list of stored Pokémon. Tap to view detail, drag to reorder, swap into party via dnd-kit. |
| /bag | Player+ | Item inventory — Potions, Pokéballs, hold items, X items. Use items outside battle. Shows quantity per item. |
| /pokedex | Player+ | Pokédex showing only species the party has encountered. Full detail view per species on tap. |
| /battle/[id] | Player+ (invited) | Battle room. Polls /api/battle/[id]/state every 2–3 seconds. Move selection, item use, switch prompt, catch UI — all via shadcn/ui components. |
| /dm/dashboard | DM+ | DM overview: active battles, online players, quick links to all DM tools. |
| /dm/encounters | DM+ | Build encounters: choose format, add NPCs or wild Pokémon, set levels, configure EXP multiplier, launch. |
| /dm/npcs | DM+ | Create and edit NPC trainers and wild Pokémon. Set AI strategy, party, dialogue. |
| /dm/exp | DM+ | Award EXP or EVs to any player's Pokémon. Set evolution overrides. Gift Pokémon to players. |
| /dm/battle/[id] | DM+ | DM battle view: see all sides, override NPC moves, pause timer, manually end battle, adjust HP. |
| /admin/users | Admin | List all users, change roles, reset passwords, delete accounts. |
| /admin/cache | Admin | Trigger full or partial PokeAPI re-seed. View cache stats (species count, last updated). |
| /admin/data | Admin | Wipe/reset specific collections. Useful for campaign resets or testing. |

# 7. API Route Structure

All REST endpoints live under /api/ in Next.js. The Socket.io server handles only real-time battle events. Auth is validated via NextAuth JWT on every protected route.

## 7.1  Auth

| Method | Route | Action |
| --- | --- | --- |
| POST | /api/auth/register | Create account, hash password, assign 'player' role by default |
| POST | /api/auth/[...nextauth] | NextAuth handler — login, session, JWT refresh |

## 7.2  Trainer & Pokémon

| Method | Route | Action |
| --- | --- | --- |
| GET | /api/trainer/me | Get own trainer profile + trainerStats |
| PATCH | /api/trainer/me | Update nickname, etc. |
| POST | /api/trainer/starter | Assign starter Pokémon + trainer stat choice (one-time) |
| GET | /api/pokemon/party | Get own active party |
| PATCH | /api/pokemon/party | Reorder party slots |
| GET | /api/pokemon/pc | Get own PC boxes |
| POST | /api/pokemon/swap | Swap Pokémon between party and PC |
| GET | /api/pokemon/[id] | Get single Pokémon detail |
| PATCH | /api/pokemon/[id] | Update nickname, held item, move order |

## 7.3  Items

| Method | Route | Action |
| --- | --- | --- |
| GET | /api/items | Get own bag (all pockets) |
| POST | /api/items/use | Use item on a Pokémon outside battle — applies effect, decrements qty |

## 7.4  Battles & Encounters (DM)

| Method | Route | Action |
| --- | --- | --- |
| POST | /api/dm/encounters | Create new encounter template |
| GET | /api/dm/encounters | List all encounters |
| POST | /api/dm/encounters/[id]/launch | Launch encounter → creates battle doc, opens Socket.io room |
| POST | /api/dm/npcs | Create NPC trainer or wild Pokémon |
| PATCH | /api/dm/npcs/[id] | Update NPC |
| POST | /api/dm/exp | Manually award EXP/EVs to a Pokémon |
| POST | /api/dm/gift | Gift a Pokémon to a player's PC |
| PATCH | /api/dm/pokemon/[id]/evolution | Set evolution overrides on a Pokémon |

## 7.5  Pokédex & Cache

| Method | Route | Action |
| --- | --- | --- |
| GET | /api/pokedex | Paginated species list (from cache) |
| GET | /api/pokedex/[id] | Single species detail — fetches from cache, seeds if missing |
| POST | /api/admin/cache/seed | Admin: trigger full PokeAPI seed of all species |
| POST | /api/admin/cache/refresh/[id] | Admin: refresh a single species entry |

# 8. Battle Polling API

Instead of WebSockets, the battle system uses polling. Every client requests the current battle state every 2–3 seconds via a standard Next.js API route. The server compares the client's last known turn number against the database — if a new turn has resolved, the full updated state is returned. This is simple, stateless, and deploys to Vercel with no extra infrastructure.

## 8.1  Polling Endpoints

| Method | Route | Action |
| --- | --- | --- |
| GET | /api/battle/[id]/state | Returns full battle state. Client passes ?since=turnNumber — server returns null if no new turn, or full state if turn has advanced. |
| POST | /api/battle/[id]/move | Submit a move, item use, or switch for this turn. Server validates it's the player's turn and queues the submission. |
| POST | /api/battle/[id]/catch | Submit a catch attempt (wild battles only). Server runs catch formula and returns result. |
| POST | /api/dm/battle/[id]/resolve | DM manually triggers turn resolution if all submissions are in early. Also used to override NPC moves before resolving. |
| POST | /api/dm/battle/[id]/pause | DM pauses the turn timer so players have more time. |
| PATCH | /api/dm/battle/[id]/hp | DM manually adjusts a Pokémon's current HP. |

## 8.2  How Turn Resolution Works with Polling

- DM launches encounter → battle document created in MongoDB with status: 'waiting'

- Players navigate to /battle/[id] — their client begins polling /api/battle/[id]/state every 2 seconds

- Each player submits their move via POST /api/battle/[id]/move — stored in turnQueue on the battle document

- Once all player submissions are received (or the timer expires), the server auto-resolves the turn: runs speed order, damage calc, status effects, weather, held items, abilities

- The battle document is updated in MongoDB with the new state and a new turnLog entry. lastUpdatedAt is bumped.

- On the next poll, all clients receive the new turn state and render the turn log — everyone sees the same result within 2–3 seconds

- Process repeats until one side is fully fainted — battle document status set to 'complete', EXP distributed

## 8.3  Battle State Payload

Each poll response returns the full battle document in a clean shape the frontend can render directly:

| Field | Contents |
| --- | --- |
| turnNumber | Current turn count |
| status | 'waiting' ¦ 'active' ¦ 'complete' |
| playerSide[] | Each player's active Pokémon: name, currentHp, maxHp, status, moves + PP |
| enemySide[] | Each enemy's active Pokémon: same shape as playerSide |
| weather | Current weather condition or null |
| turnLog | Array of all resolved turns — each entry is an ordered array of events (damage, status, faint, etc.) |
| pendingSubmissions | Which players have submitted this turn (so players can see who they're waiting on) |
| timerEndsAt | ISO timestamp — client renders countdown from this |
| winner | null during battle, 'players' or 'enemies' when complete |

# 9. Recommended Build Order

This phased approach ensures a working, testable system at every stage. Each phase builds on the last. Time estimates reflect the simplified architecture decisions.

## Phase 1 — Foundation  (est. 10–18 hrs)

What you'll have at the end of Phase 1

A working app with login/register, role-based access, and a Pokédex that populates as your group encounters species.

- Project scaffolding — Next.js + TypeScript, MongoDB connection, Mongoose setup, shadcn/ui installed

- NextAuth.js with JWT — register, login, session, role guard middleware

- PokeAPI fetch-on-demand — species cached to pokedex_cache on first encounter, not bulk seeded upfront

- /pokedex page — shows only encountered species; each entry fetched and cached on first view

- User model + trainer profile

## Phase 2 — Trainer Core  (est. 18–30 hrs)

What you'll have at the end of Phase 2

Players can pick a starter, view their Pokémon, manage their party and flat PC list, and use items.

- Starter selection wizard — Pokédex filter (non-evolved, non-legendary) + Trainer Stat choice

- Pokémon model + stat calculation engine (base stats + nature + level). EV and Trainer Stat IV slots wired to @smogon/calc but passing zeroes until post-launch activation.

- /party — party management with dnd-kit drag-to-reorder (touch + mouse)

- /pc — flat scrollable list of stored Pokémon, swap into party

- /pokemon/[id] — Pokémon detail: stats, moves + PP, held item slot, nature, evolution path. EV bars visible but empty until EV system activates.

- Scoped item model + bag UI — healing items, status curers, PP recovery, permanent stat boosters, type-enhancing held items, Pokéballs, Escape Rope

- Out-of-battle item use: Potions, status heals, PP recovery, permanent stat boosters, held item equip, Escape Rope

## Phase 3 — Battle Engine  (est. 25–38 hrs)

What you'll have at the end of Phase 3

The core turn-based battle engine works in a 1v1 context with polling. All gens supported. Esoteric moves gracefully degrade. EVs/IVs pass zeroes — battles run on base stats.

- Battle document model + turn queue + polling endpoint (/api/battle/[id]/state)

- @smogon/calc integration — EVs and IVs passed as zeroes until post-launch activation. All other modifiers (nature, weather, abilities, held items, type chart) apply immediately.

- Turn order engine — speed calculation, priority move handling (Quick Attack, Protect, etc.), paralysis speed drop

- Weather system — rain, sun, sandstorm, hail, snow across all gens

- Move effect engine — ~20 core effects: burn, paralyze, sleep, freeze, poison, flinch, stat boost/drop, recoil, multi-hit, self-heal. Esoteric moves (Attract, Baton Pass, Metronome, Transform, Counter, Helping Hand, double-battle moves, etc.) fall back to basic damage and log a DM note.

- All move data cached from PokeAPI for all gens with implemented flag. Effect logic added on demand as campaign needs arise — no gen cap.

- Ability trigger system — all gens cached with implemented flag. Common abilities implemented first (Intimidate, Levitate, Speed Boost, Blaze, Torrent, Overgrow, Hustle, etc.). Others added on demand.

- Scoped held item effects in battle — type-enhancing items only (Charcoal, Mystic Water, Magnet, etc.). @smogon/calc applies these modifiers automatically.

- In-battle item use — healing items and status curers only. Uses player's turn slot.

- Status condition processing — burn tick, paralysis skip, sleep counter, freeze thaw, toxic escalation, confusion self-hit

- /battle/[id] frontend — turn log panel, move selection (4 buttons), HP bars, status badges, timer countdown

- NPC AI — random and optimal strategies

## Phase 4 — Multiplayer & DM Tools  (est. 25–38 hrs)

What you'll have at the end of Phase 4

Group battles work, the DM can run full sessions, EXP and evolution flow automatically, and Pokémon can be caught.

- Multi-player battle polling — multiple players submitting to same battle document, all polling same state

- Group vs NPC and group vs wild formats

- Catch system — ball formula, caught Pokémon lands in PC with zeroed EVs

- EXP distribution engine + DM manual EXP award

- Evolution engine — auto-check after level-up, override system

- /dm/encounters, /dm/npcs, /dm/exp, /dm/battle/[id] pages

## Phase 5 — Polish, EVs & Admin  (est. 20–32 hrs)

What you'll have at the end of Phase 5

The app is fully production-ready — EV/IV system live, PvP battles, admin tools, mobile polish, and full battle format support.

- EV award engine — post-battle evYield lookup, 252/510 cap enforcement, EV bars visible on Pokémon detail page

- DM manual EV award from DM panel

- Trainer Stat IV bonus activated — +20 to chosen stat applied to all owned Pokémon in @smogon/calc calls

- EV-reducing berry logic — Pomeg, Kelpsy, Qualot, Hondew, Grepa, Tamato usable from bag

- PvP battle format (player vs player)

- Full 6v6 battle support across all formats

- Admin panel — user management, cache control, data reset

- Mobile-responsive UI polish using shadcn/ui and Tailwind breakpoints

- Battle replay from turn log

- Continue expanding implemented move effects and abilities on demand as campaign needs arise

ℹ  Revised total estimate with all simplifications, deferred EV/IV, scoped items, @smogon/calc, and full gen coverage: 90–153 hours.

# 10. Open Design Decisions

These are questions to discuss with your group before or during development. They don't block Phase 1 but will need answers before the relevant phase.

| Question | Options | Needed By |
| --- | --- | --- |
| EXP Share mode? | Gen 5+ (all party members get full EXP) vs classic (split between participants) | Phase 4 |
| Turn timer duration? | Suggested: 60 seconds per turn. DM can pause. Should this be configurable per encounter? | Phase 3 |
| Trainer Stat bonus amount? | Currently +20 to chosen stat. Adjust for game balance once EV/IV system activates in Phase 5. | Phase 5 |
| Fainted Pokémon earn EXP? | Option to enable — useful for fairness in large group battles. | Phase 4 |
| EV activation timing? | Phase 5 as planned, or earlier if the group wants stat depth sooner. No code changes needed — just flip the zero-pass to real values. | Phase 5 |
| Esoteric move substitutions? | When a Pokémon's natural moveset includes an unimplemented move (Attract, Baton Pass, etc.), does the DM substitute a move, or does it silently deal basic damage? | Phase 3 |
| Money / Pokédollar system? | Players earn money from battles, spend at a DM-run shop? | Phase 5 |
| Badge / achievement system? | DM awards badges for story milestones — display on trainer card? | Phase 5 |
| Egg / breeding system? | Out of scope for now but structurally supportable. | Future |

# 11. Milestone Breakdown

The five phases in Section 9 are the right structural groupings but too large to feel manageable day-to-day. This section breaks each phase into individual milestones — small enough to complete in a single sitting or weekend. Every milestone ends with something visible and clickable. Nothing kills a side project faster than weeks of work with nothing to show for it.

ℹ  Target sitting size: 2–4 hours per milestone for Phase 1–2; 3–5 hours for Phase 3 milestones. Phase 4–5 milestones vary. Milestone 3.11 is the first point where you have a fully playable solo game. Milestone 4.2 is the first point your group can run a real session.

## 11.1  Phase 1 — Foundation

| # | Milestone | Done When... |
| --- | --- | --- |
| 1.1 | Project setup | Repo created, Next.js + TypeScript running locally, MongoDB connected, shadcn/ui and dnd-kit installed, env vars configured |
| 1.2 | Auth | Register and login pages work. JWT session persists across page reloads. Role field exists on user document. |
| 1.3 | Role guards | Visiting /dm/* as a Player redirects to dashboard. Admin sees all routes. Middleware enforces this on every request. |
| 1.4 | Pokédex seed | PokeAPI fetch-on-demand works. Visit /pokedex/25 — Pikachu's data appears, stored in MongoDB. Visit again — served from cache, no API call made. |

## 11.2  Phase 2 — Trainer Core

| # | Milestone | Done When... |
| --- | --- | --- |
| 2.1 | Trainer profile | /dashboard shows username, role, trainer stat specialty, and an empty party placeholder |
| 2.2 | Starter selection | /starter wizard works end-to-end — search species, pick one, assign Trainer Stat, Pokémon appears in party at level 5 |
| 2.3 | Pokémon detail | /pokemon/[id] shows base stats, EV bars (empty until Phase 5), nature multipliers, moves with PP, held item slot, and evolution path |
| 2.4 | Party management | /party shows 6 slots with dnd-kit drag-to-reorder working on both desktop mouse and mobile touch |
| 2.5 | PC storage | /pc shows flat scrollable list. Swap Pokémon into and out of party. Party slot limit enforced. |
| 2.6 | Bag & items | /bag shows scoped item categories: healing, status cure, PP recovery, permanent stat boosters, type-enhancing held items, Pokéballs, Escape Rope. Using a Potion heals a Pokémon and decrements quantity. Escape Rope triggers a flee prompt. |

## 11.3  Phase 3 — Battle Engine

This is the largest and most complex phase. Breaking it into 11 small milestones keeps progress visible and each step testable in isolation.

| # | Milestone | Done When... |
| --- | --- | --- |
| 3.1 | Battle document | DM can create a battle via the API. /battle/[id] loads and renders a blank battlefield with both sides' Pokémon names and full HP. |
| 3.2 | Polling loop | Client polls /api/battle/[id]/state every 2 seconds. Manually edit the battle document in MongoDB — the page updates within 2 seconds without a refresh. |
| 3.3 | Move submission | Player can tap a move button and POST it. The submission appears in turnQueue in the database. A 'Waiting for others…' state shows until all submissions are in. |
| 3.4 | Turn resolution | @smogon/calc runs server-side. EVs and IVs passed as zeroes — battles run on base stats + nature + level. Damage, type chart, weather, and crits all correct. |
| 3.5 | Turn log | Resolved turn events display in the battle UI — 'Pikachu used Thunderbolt! Charmander took 45 damage.' |
| 3.6 | Status conditions | Burn, paralysis, sleep, poison, toxic, confusion all apply, tick, and display correctly. Burn damage reduces HP end-of-turn. Paralysis skips turns at 25% chance. |
| 3.7 | Weather | Rain, sun, sandstorm, hail toggle correctly. @smogon/calc receives weather field and damage reflects modifier. Sandstorm/hail tick end-of-turn damage. |
| 3.8 | Items in battle | Healing items (Potions) and status curers (Antidote, Parlyz Heal, etc.) usable as a battle action. Uses the player's turn slot. Quantity decrements in bag. |
| 3.9 | Switching | Player can switch active Pokémon mid-battle. Switch costs the turn. Incoming Pokémon ability triggers (e.g. Intimidate on entry). |
| 3.10 | Faint & battle end | Pokémon faints when HP hits 0. Switch prompt appears. Battle ends when one side is fully fainted. EXP distributes automatically. EV award deferred to Phase 5. |
| 3.11 | NPC AI | NPC submits a random (or optimal) move automatically each turn. A complete solo 1v1 battle runs from start to finish without any manual intervention. ★ First playable game state. |

## 11.4  Phase 4 — Multiplayer & DM Tools

| # | Milestone | Done When... |
| --- | --- | --- |
| 4.1 | Multi-player battle | Two players on separate devices join the same battle. Each polls independently. Each submits their own move. Turn resolves only when both have submitted. |
| 4.2 | Group battle format | Three players vs a DM-controlled NPC team works end-to-end. ★ First point the group can run a real session. |
| 4.3 | Wild battles & catch | Wild encounter launches. Any player can attempt a catch. Catch formula runs. Caught Pokémon lands in catcher's PC with zeroed EVs — ready for EV activation in Phase 5. |
| 4.4 | Evolution engine | Level-up triggers evolution check. If conditions met and no override blocks it, Pokémon evolves and species data updates. Override rules respected. |
| 4.5 | DM encounter builder | /dm/encounters — DM can create an encounter, add NPCs or wild Pokémon, configure levels, and launch it. Players receive a battle invite link. |
| 4.6 | DM NPC builder | /dm/npcs — DM can create NPC trainers with custom party, AI strategy, and dialogue. NPCs available in encounter builder. |
| 4.7 | DM EXP panel | /dm/exp — DM can manually award EXP to any player's Pokémon. EV award deferred to Phase 5. |

## 11.5  Phase 5 — EVs, Polish & Admin

| # | Milestone | Done When... |
| --- | --- | --- |
| 5.1 | EV award engine | Post-battle EV distribution works — each defeated Pokémon's evYield looked up, EVs written to winner's evs map, 252/510 caps enforced. EV bars now fill on Pokémon detail page. |
| 5.2 | EV tools | DM can manually set EVs from DM panel. EV-reducing berries (Pomeg, Kelpsy, etc.) usable from bag. EV bars update correctly in all cases. |
| 5.3 | Trainer IV activation | Trainer Stat IV bonus (+20 to chosen stat) now passed to @smogon/calc for all owned Pokémon. Stat difference visible on Pokémon detail page. |
| 5.4 | PvP battles | Player vs player format works. Both players submit moves, turn resolves, EXP distributes to winner's Pokémon. |
| 5.5 | Full 6v6 | All battle formats support full party cycling. Fainting prompts switch to next available Pokémon correctly across all formats. |
| 5.6 | Admin panel | /admin/users — role changes work. /admin/cache — re-seed triggers. /admin/data — collection reset works. |
| 5.7 | Mobile polish | All screens pass a real phone browser test on iOS Safari and Android Chrome. All touch targets ≥ 44px. No layout overflow. |
| 5.8 | Battle replay | Clicking a past battle shows the turn log replayed from the beginning, one turn at a time. |

ℹ  Total milestones: 30. At one milestone per sitting, this is a 30-session project. At 2 milestones per weekend sitting, that's roughly 15 weekends — around 3–4 months to a fully polished app with the full EV/IV system live.

# 12. Mobile-First Design

Every screen in this app is designed for a phone browser first. Desktop layout is an enhancement applied on top of the mobile base — never the other way around. In Tailwind CSS terms: unprefixed classes define the mobile layout, and md: or lg: prefixes add the desktop enhancements. If you ever find yourself writing a desktop layout and then trying to 'make it work on mobile', stop and reverse direction.

ℹ  The correct mental model: imagine you only have a 390px screen. Design that experience completely. Then ask: what extra space do I have on a tablet or desktop, and how can I use it to show more at once?

## 12.1  The Mobile-First Rule in Tailwind

Every component follows this pattern — mobile styles are written without a prefix, desktop overrides use md: or lg:

| ❌ Desktop-first (wrong) | ✅ Mobile-first (correct) |
| --- | --- |
| grid-cols-2 sm:grid-cols-1 | grid-cols-1 md:grid-cols-2 |
| hidden md:block (hides on mobile) | block md:hidden (shows on mobile, hides on desktop) |
| w-64 sidebar + main content row | flex-col md:flex-row (stack on mobile, row on desktop) |
| text-sm md:text-xs | text-base md:text-sm (bigger base for fingers) |
| p-2 md:p-1 (shrink for mobile) | p-4 md:p-2 (generous mobile padding, tighter on desktop) |

- All touch targets are minimum 44×44px — no exceptions. This is the Apple HIG standard. Use min-h-[44px] min-w-[44px] on every interactive element.

- No hover-only interactions — every action reachable by tap. Hover states are a progressive enhancement, never the only way to trigger something.

- Use CSS Grid and Flexbox for all layouts. Never use fixed pixel widths on content containers.

## 12.2  Navigation — Mobile Base, Desktop Enhancement

The base (mobile) navigation is a fixed bottom tab bar. On md: and above, this is replaced by a left sidebar. The tab bar is rendered first in the JSX; the sidebar is conditionally shown via hidden md:flex.

| Element | Mobile (base) | Desktop (md: enhancement) |
| --- | --- | --- |
| Main nav | Fixed bottom tab bar — 5 icons: Home, Party, Bag, Pokédex, Battle | Left sidebar — icon + label, collapsible to icon-only at lg: |
| DM tools | Top-right hamburger → full-screen drawer overlay | Sidebar sub-section, always visible |
| Admin panel | Same hamburger drawer with admin section at bottom | Sidebar section below DM tools |
| Page header | App name + current page title, full width | Hidden — sidebar provides context instead |

## 12.3  Screen-by-Screen — Mobile Layout First

Each screen below is described starting from its mobile layout. Desktop enhancements follow. This is the order you build them in.

### Battle Screen  /battle/[id]  — most critical mobile screen

Mobile layout (build this first):

- Full-height single column. Top area: enemy Pokémon sprite + name + HP bar. Middle: scrollable turn log (flex-1, overflow-y-auto). Bottom: fixed action panel — 2×2 grid of full-width move buttons, min-h-[56px] each.

- Item use and switch prompts use shadcn/ui Sheet component sliding up from the bottom — player never leaves the battle screen mid-turn

- HP bars are tall (h-4 minimum), high-contrast, with percentage label always visible — readable in bright light

- Status condition badges sit directly on the Pokémon name row — icon only, no text label needed at mobile size

- Turn log shows latest entry at bottom, auto-scrolls. Player can scroll up to review history.

- 'Waiting for [player]…' state disables the action panel and shows who the party is waiting on

Desktop enhancement (md:):

- Two-column layout: left column = battlefield + action panel, right column = persistent turn log. Both visible simultaneously.

- Move buttons expand to show type badge, PP remaining, and power alongside the move name

- DM gets a third panel on lg: showing all participants' full party status

### Party Screen  /party

Mobile layout (build this first):

- Single column of 6 vertical cards. Each card: sprite (48px), nickname, level, HP bar, status badge, held item icon.

- dnd-kit long-press to drag-reorder — works identically on touch and mouse

- Tapping a card navigates to /pokemon/[id]. A 'Swap with PC' button on the card opens a shadcn/ui Sheet from the bottom showing the PC flat list.

Desktop enhancement (md:):

- Cards arrange into a 2×3 or 3×2 grid with more stat detail visible per card

- Drag handle icon always visible instead of requiring long-press

### PC Storage  /pc

Mobile layout (build this first):

- Single full-width scrollable list. Each row: sprite (40px), name, level, types. Sticky search bar at top.

- Tap a row to open a shadcn/ui Sheet with full Pokémon detail and a 'Send to Party' button

- 'Send to Party' prompts which party slot to replace if the party is full — never silently overwrites

Desktop enhancement (md:):

- Filter/sort sidebar appears on the left. List expands to show more columns per row (nature, EVs, held item).

### Pokédex  /pokedex

Mobile layout (build this first):

- Single-column scrollable list of encountered species. Each row: sprite (40px), name, types, national dex number.

- Horizontally scrollable type filter chips pinned below the sticky search bar — no dropdown needed, all types visible with a swipe

- Tapping a species opens a full-screen detail view with base stats, abilities, evolution chain, and EV yield

Desktop enhancement (md:):

- Two-column layout: species list on the left, detail panel on the right. Clicking a species updates the right panel without navigation.

### Pokémon Detail  /pokemon/[id]

Mobile layout (build this first):

- Vertically stacked sections: sprite + name + types → stat bars with EV overlay → nature/ability/held item row → moves list → evolution chain

- Stat bars are horizontal, full-width, with numeric label on the right. EV fill shown as a lighter color overlay on the bar.

- Moves shown as stacked full-width cards: type badge, move name, PP remaining, power, accuracy, category icon

- Evolution chain is a horizontal scroll row: sprite → arrow → sprite → arrow → sprite. Tap a sprite to view that species.

Desktop enhancement (md:):

- Two-column layout: left = sprite + stats + nature panel, right = moves + evolution. Everything visible without scrolling on a 1080p screen.

### DM Encounter Builder  /dm/encounters

Mobile layout (build this first):

- Three-tab layout using shadcn/ui Tabs: Config (format, EXP multiplier, notes) → Enemies (add NPCs or wild Pokémon) → Launch (review and launch)

- NPC/species picker is a full-screen Sheet with search — not an inline dropdown

- Each added enemy shown as a dismissible card with level and held item editable inline

Desktop enhancement (md:):

- Config panel and enemy roster side-by-side. Launch button always visible in a sticky footer bar.

## 12.4  Polling & Mobile Reliability

Polling is more resilient on mobile than WebSockets would be. When a mobile browser backgrounds a tab and returns, the poll loop simply resumes — no reconnection handshake or dropped event recovery needed.

- Poll interval: 2–3 seconds. If a poll fails (network drop, OS backgrounding the tab), the client retries automatically on the next tick

- Last known battle state stays in React state — UI never goes blank while waiting for the next successful poll

- If 3+ consecutive polls fail, the action panel is replaced with a 'Connection lost — retrying…' banner so players do not submit moves to a stale state

- Turn timer is server-derived (timerEndsAt timestamp) — the client counts down locally between polls so the timer stays accurate even across a missed poll

- On return from backgrounding, the client immediately fires a poll rather than waiting for the next interval — snaps back to current state within one round trip

## 12.5  Touch & Gesture Reference

| Interaction | Mobile gesture | Desktop equivalent |
| --- | --- | --- |
| Party reorder | Long-press card → drag (dnd-kit) | Click drag handle → drag (dnd-kit) |
| Move selection | Tap full-width move card | Click move button |
| Item use in battle | Tap Items tab → tap item card in Sheet | Click Items tab → click item row |
| Pokémon detail | Tap card → full-screen view | Click row → detail panel or navigate |
| PC → Party swap | Tap card → Sheet → Send to Party button | Click card → detail panel → Send to Party |
| Type filter (Pokédex) | Swipe horizontal chip row | Click chip in always-visible row |
| Turn log scroll | Native touch scroll | Mouse scroll or scrollbar |
| Confirm dangerous action | Tap confirm in Sheet (two deliberate taps) | Click confirm in modal dialog |

## 12.6  Recommended Libraries

| Library | Purpose | Mobile-first relevance |
| --- | --- | --- |
| Tailwind CSS | Responsive utility classes | Write unprefixed classes for mobile. Use md: and lg: only for desktop enhancements. Never the reverse. |
| shadcn/ui | All UI components | Sheet (bottom drawer), Dialog, Tabs, and Button all have correct touch sizing by default. Replaces building these from scratch. |
| dnd-kit | Drag and drop | Uses Pointer Events API — works identically on touch and mouse with no extra config. Long-press to initiate on mobile. |
| next/image | Pokémon sprites | Serves WebP, lazy-loads, and enforces explicit dimensions — prevents layout shift (CLS) as images load on mobile connections. |

## 12.7  Performance Targets

- Largest Contentful Paint (LCP) under 2.5 seconds on a mid-range Android phone on 4G

- Cumulative Layout Shift (CLS) = 0 during battle — HP bars and move buttons must never jump as poll state updates. Achieve this by reserving space for all dynamic elements with fixed heights.

- Pokémon sprites served as WebP via next/image with explicit width and height props — prevents reflow on slow connections

- Poll response payload under 10KB — return only the fields the battle UI needs, not the full raw MongoDB document

- Battle screen JS bundle kept lean — lazy-load /pokedex, /dm/*, and /admin/* routes since they are never needed mid-battle

- Test every screen in Chrome DevTools mobile emulation (390px) and on a real device before calling any milestone complete

# 13. Working with Claude on This Project

Claude has no persistent memory between separate conversations. Every new chat starts completely fresh. This section explains how to work with Claude effectively across a long-running project like this one, using either the web chat or Claude Code (the CLI tool).

## 13.1  Web Chat vs Claude Code

| Capability | Web Chat (claude.ai) | Claude Code (CLI) |
| --- | --- | --- |
| Memory between sessions | None — paste context manually | None — but reads your project files directly |
| Reading existing code | Paste files manually | Reads files from your project directory automatically |
| Writing code to disk | Copy-paste from chat | Writes files directly to your project |
| Running commands | No | Yes — can run npm, tsc, tests, etc. |
| Context window | Large but limited | Larger — handles more files at once |
| Best for | Planning, questions, design decisions | Actually writing and iterating on code |

ℹ  Claude Code is strongly recommended for Phases 2–5 where you are actively writing and iterating on code. Web chat is better for planning sessions, architecture questions, and decisions like the ones in this document. Install Claude Code at: claude.ai/code

## 13.2  One Chat Per Milestone

The most effective workflow for this project is one conversation per milestone. A milestone like 3.4 (turn resolution) may take 10–20 back-and-forth messages within one session — that is fine. Keep it in one conversation until the milestone is done and tested, then start a fresh conversation for the next milestone.

- Do not try to span multiple milestones in one chat — context gets stale and Claude loses track of earlier decisions

- Do not restart a chat mid-milestone unless something has gone badly wrong — continuity within a milestone matters

- Chats cannot reference each other — there is no way to say 'remember milestone 2.3' and have Claude know what that means

- The CLAUDE_CONTEXT.md file (Section 13.3) compensates for this — it carries the decisions and conventions across sessions

## 13.3  CLAUDE_CONTEXT.md — Your Project Memory

Create a file called CLAUDE_CONTEXT.md at the root of your project repository. Paste its contents at the start of every new milestone chat. Update it at the end of each milestone. This is how decisions, conventions, and completed work survive across sessions.

Paste this template into your project now and fill it in as you build:

## PokéTTRPG — Claude Context File ### Stack - Next.js 14 App Router, TypeScript - MongoDB + Mongoose (Atlas) - NextAuth.js JWT sessions (roles: player ¦ dm ¦ admin) - shadcn/ui + Tailwind CSS (mobile-first) - dnd-kit for drag and drop - @smogon/calc for damage calculation - Polling every 2-3s for battle updates (no WebSockets) - Deployed to Vercel, MongoDB Atlas ### Key Decisions - Polling not WebSockets (Vercel serverless compatible) - EVs/IVs wired to @smogon/calc but passing zeroes until Phase 5 - Items: healing, status cure, PP recovery, stat boosters, type held items, Pokéballs, Escape Rope only - Esoteric moves flagged implemented:false in pokedex_cache, fall back to basic damage - All gens supported — abilities/moves implemented on demand, no gen cap - PC storage is a flat list (no box grid) - Pokédex shows only encountered species - No animations (shadcn/ui CSS transitions only) - No terrain system (weather only) - No esoteric moves (Attract, Baton Pass, Transform, Metronome, Counter, Helping Hand, etc.) ### Folder Structure # Fill this in after milestone 1.1 ### Conventions Established # Add naming conventions, patterns, and decisions as you build # e.g. 'All Mongoose models use .lean() for read queries' # e.g. 'API routes return { data, error } shape always' ### Completed Milestones # Check off as you go: - [ ] 1.1 Project setup - [ ] 1.2 Auth - [ ] 1.3 Role guards - [ ] 1.4 Pokédex seed - [ ] 2.1 through 5.8 ... ### Current Milestone Starting: [milestone number and name] Just finished: [milestone number and name] Known issues / blockers: [any problems to mention upfront]

## 13.4  How to Open Each Milestone Chat

Use this opener template at the start of every new milestone conversation — web chat or Claude Code:

Here is my project context: [paste CLAUDE_CONTEXT.md] I just finished milestone [X.X — name]. Here is what I built: [paste 1-3 relevant files if using web chat] I am now starting milestone [X.X — name]. The goal is: [paste the 'Done When...' description from the milestone table] Please help me build this.

ℹ  The 'Done When...' description from Section 11 is deliberately written to be paste-able directly into a chat opener. It tells Claude exactly what success looks like for that milestone.

## 13.5  Claude Code Workflow

With Claude Code installed, the workflow simplifies significantly — you do not need to paste code files manually since Claude Code reads your project directory directly.

- Install: npm install -g @anthropic-ai/claude-code (or see claude.ai/code for the latest instructions)

- Run from your project root: claude — this opens an interactive session with your full codebase available

- Start each session by pasting your CLAUDE_CONTEXT.md — Claude Code can read code but not your decision history

- Claude Code can write files directly to disk, run your dev server, execute TypeScript checks, and run tests — no copy-paste needed

- For long milestones (especially 3.x battle engine work), Claude Code's larger context window means fewer mid-session dropoffs

- If a session gets very long and Claude starts losing track of earlier decisions, start a fresh session — paste CLAUDE_CONTEXT.md and the relevant files again

## 13.6  What to Add to CLAUDE_CONTEXT.md as You Build

The context file grows over time. Here are the most valuable things to add after each phase:

| After Phase | Add to CLAUDE_CONTEXT.md |
| --- | --- |
| 1 | Folder structure, env var names, how you connect to MongoDB, NextAuth config shape |
| 2 | Mongoose model names and key fields, how you call PokeAPI, stat calculation function signature |
| 3 | Battle document shape, how you call @smogon/calc, turn resolution function name and location, polling endpoint URL |
| 4 | How the DM launches encounters, how multi-player polling works, EXP distribution function |
| 5 | EV activation pattern, how Trainer IV bonus is passed to @smogon/calc |

ℹ  Think of CLAUDE_CONTEXT.md as the README that Claude reads instead of you. If you had to onboard a new developer in 2 minutes, what would you tell them? That's what goes in this file.